CLINIC LAUNCH ACADEMY

Learning Management System

Feature Scope — Phase 1 vs Phase 2

Core Functionality  ·  Good-to-Have Features  ·  Phased Delivery Plan

March 2026  |  Confidential — Internal Use Only

# Purpose of This Document

This document classifies every feature in the LMS into one of two categories. Only features from the agreed v2 specification are included — nothing has been added.

| ✦ Phase 1 — Core Must-have functionality. The product is not usable without it. Build this first. Student can log in, consume courses, track progress, access resources and recordings, manage their lab partner status, and use their account settings. Admin can manage all content and users. | ◈ Phase 2 — Good to Have Valuable but not blocking. Product works without it. Defer to next phase. Enhances analytics depth, admin convenience, and operational polish. Each item can be shipped independently without reworking Phase 1. |
| --- | --- |

Each section maps to a module of the LMS. Every feature from the v2 spec appears exactly once. Nothing has been added or omitted.

# At a Glance

Total feature count across the full LMS scope, split by phase.

| 55 Total Features | 46 Phase 1 — Core | 9 Phase 2 — Good to Have |
| --- | --- | --- |

| Module | Phase 1 | Phase 2 | Phase 2 Items (summary) |
| --- | --- | --- | --- |
| Authentication | 3 | 0 | — |
| Student Dashboard | 5 | 1 | Watch-time stat card |
| Courses & Lessons | 6 | 0 | — |
| Resources | 2 | 0 | — |
| Recordings | 3 | 0 | — |
| Lab Partners | 4 | 0 | — |
| Community Page | 0 | 2 | Community page + full admin link management |
| Student Settings | 2 | 0 | — |
| Notifications | 2 | 0 | — |
| Admin Dashboard | 3 | 5 | Charts, heatmap, at-risk, completion rate, per-student drill-down |
| Admin — Users | 6 | 0 | — |
| Admin — Courses | 5 | 1 | Lesson coming-soon per-lesson |
| Admin — Instructors | 3 | 1 | Social media links |
| Admin — Recordings | 4 | 0 | — |
| Admin — Lab Applications | 3 | 1 | Bulk approve / reject |
| Admin — Banners | 3 | 0 | — |
| Admin — Settings | 2 | 0 | — |

# 1.  Authentication

Phase 1 — Core (3 of 3 features) All authentication features are Phase 1. No Phase 2 items in this module.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Login | Email + password login for all users (student and admin) | The single entry point to the entire platform. No login = no product. |
| Forgot Password | Password reset via email link — user enters email, receives link, sets new password | Users will forget passwords. Without this, admin has to manually reset every time via the database. |
| Role redirect | Post-login redirect based on role: student → /student/dashboard, admin → /admin/dashboard | Two completely separate URL spaces. The redirect is what makes the two-view architecture work. |

# 2.  Student Dashboard

Phase 1 — Core (5 of 6 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Welcome Banner | Personalised greeting ("Welcome back, [First Name]") with configurable banner image managed from admin Banners section | Sets the tone on first login. The banner image is configurable from admin so it stays fresh without a deploy. |
| Learning Stats | Four stat cards: Total Courses Enrolled, Courses Completed, Courses In Progress, Total Lessons Completed | Core progress indicators. Students need to see they are making progress. Drives motivation and return visits. |
| Continue Learning | Card showing the last lesson the student was watching — course name, module name, lesson name, last-watched timestamp, and a direct Continue button | Reduces friction to re-entering learning. Without it, students have to navigate manually to find where they left off every session. |
| Recent Activity | Timeline of the student's last 10 activity entries: lesson name, course name, action (watched/completed), and date | Gives students a sense of momentum and accountability. Low implementation cost — data already exists in activity_logs. |
| Community Discord Banner | A banner image with a Join Our Community CTA linking to the Discord server, displayed on the student dashboard. Image and link configured from Admin Settings. | Drives community engagement from the most-visited page. The Discord URL is already stored in Admin Settings — this is purely a display component consuming that value. |

Phase 2 — Good to Have (1 of 6 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Watch Time Stat | Total Watch Time as a fifth stat card on the dashboard | Nice engagement metric but requires accurate watch-time tracking on the video player side, which has its own complexity depending on the iframe provider. Add once the video pipeline is stable. |

# 3.  Courses & Lessons

Phase 1 — Core (6 of 6 features) All course and lesson features are Phase 1. This is the core value delivery of the product.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Courses list view | Grid of course cards with thumbnail, instructor name, progress bar, and completion %. Coming Soon courses shown as locked cards with release date label. | The catalogue. Students cannot learn if they cannot find their courses. |
| Course detail page | Full course page with expandable module/lesson list, instructor card, progress tracker, and Start/Continue button | Students need context before starting — what the course covers, who teaches it, how far they have come. |
| Lesson view with video | Embedded video iframe per lesson with lesson title, heading, and sidebar navigation | The actual learning experience. This is the core value delivery of the entire product. |
| Lesson sidebar navigation | Full lesson list organised by module. Current lesson highlighted. Completed lessons marked with a checkmark. Coming Soon lessons shown as locked. | Students need to know where they are in the course and navigate freely between lessons. |
| Mark Complete button | Student clicks Mark Complete to mark a lesson as done — updates progress bar and completion % on course detail and dashboard | The primary progress-tracking mechanic. Without it, none of the stats or progress bars work correctly. |
| Flag Video Issues button | Student can flag a broken or problematic video on any lesson. Sets a flag on the progress record. | Operational feedback loop. Admin needs to know about broken embeds quickly. Simple boolean flag — low effort. |

# 4.  Resources

Phase 1 — Core (2 of 2 features) Both resource surfaces are Phase 1 — the APIs are shared, effort is minimal.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Resources page | Dedicated Resources page showing all course resources grouped by course in a collapsible accordion. Each resource shows name, type icon, and download/open button. | Students need a centralised place to find all materials without navigating into individual lessons. |
| Lesson Resources panel | Resources also surfaced directly inside the lesson view below the video, showing only that lesson's attached files and links. | The most contextually useful placement — students access materials exactly when they need them. The APIs are already built for this; it is UI placement work only. |

# 5.  Recordings

Phase 1 — Core (3 of 3 features) All recordings features are Phase 1.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Recording category list | Grid of recording categories (e.g. Group Calls, Q&A Sessions, Workshops). Click a category to see recordings inside it. | The entry point to all recordings. Without it there is no way to navigate to recorded sessions. |
| Recording viewer | Individual recording page with embedded iframe video, title, subheading, and recorded date. No progress tracking or Mark Complete. | The actual playback experience. Recordings are informational replays — no completion tracking needed. |
| Search and filter | Basic search by title and filter by date range within a category. | The recordings library will grow quickly. Even basic title search and date filter significantly improves findability with low implementation cost. |

# 6.  Lab Partners

Phase 1 — Core (4 of 4 features) The full lab flow — all five card states plus rejection reason — is Phase 1.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Lab cards with status-driven CTA | Each lab shows logo, name, and subheading. CTA button adapts to application status: Complete Application → Application Under Review → View Portal → Re-Apply. Coming Soon and Maintenance states lock the card with appropriate messaging. | All five states are tightly coupled — you cannot ship the apply flow without also shipping pending/verified/rejected since admin needs to action applications from day one. |
| Embedded application form | Clicking Complete Application opens an iframe embed with the lab's application form. Submitting the form creates a pending application record. | The actual mechanism for applying. Without it students have no way to enter the lab pipeline. |
| View Portal redirect | After admin verifies an application, the student's CTA becomes View Portal which redirects to the lab's portal URL. | The destination of the entire lab flow. Without this, verification has no payoff for the student. |
| Rejection reason message | When admin rejects an application they can include a short reason message. This is displayed to the student on their lab card alongside the Re-Apply button. | Short to implement — a single optional text field on the application record. Meaningful improvement to student experience when they are rejected. |

# 7.  Community

Phase 1 — Core (0 of 2 features) No community features in Phase 1. Community links can be hard-coded or seeded directly if needed at launch.

The Community section and its admin management panel are both deferred to Phase 2. In Phase 1 the Discord URL is available via the Admin Settings page (used globally across the platform). A direct link can be included in the welcome email or communicated separately.

Phase 2 — Good to Have (2 of 2 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Community page (student) | Dedicated Community page showing a grid of clickable Discord banner images. Each image links to a specific Discord channel in a new tab. | Adds a polished in-app home for community links. Not blocking since the Discord URL is accessible via Admin Settings and can be communicated out-of-band in Phase 1. |
| Admin community link management | Admin UI to add, activate/deactivate, reorder, and delete community link images and their Discord URLs. Managed via the Community section in the admin sidebar. | Only needed once the Community page (above) is built. Bundled as Phase 2 together. |

# 8.  Student Settings

Phase 1 — Core (2 of 2 features) All student settings features are Phase 1.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Edit name and username | Student can update their full name and username from the Settings page. Email address is displayed as read-only and cannot be changed from this screen. | Students need basic ownership of their profile identity, especially since admin sets the initial credentials. |
| Upload profile photo | Student can upload or replace their profile photo from Settings. Photo is reflected in the sidebar footer immediately on all pages. | The sidebar shows the photo on every single page. A broken or missing state looks unfinished across the entire app. |

# 9.  Notifications

Phase 1 — Core (2 of 2 features) All notification features are Phase 1.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Notification bell (student) | Bell icon in the top navigation header on all student pages. Unread count badge. Clicking opens a dropdown showing recent notifications with timestamps. Mark as Read and Mark All as Read options. | The delivery surface for all in-app communication. Students need a way to receive messages from admin — the bell is the standard pattern and students expect it. |
| Send notification (admin) | Admin composes and sends a notification immediately to: all students, a specific user (searchable dropdown), or by role. Notification types: New Course, New Lesson, System Alert, Reminder, Achievement, Welcome, Custom. History table shows all sent notifications with status. | Admin needs a broadcast tool from day one — new course announcements, maintenance notices, and welcome messages need to go out at launch. |

# 10.  Admin Dashboard

Phase 1 — Core (3 of 8 features) Minimal but functional. Admin can verify the platform is working without heavy analytics on day one.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Top stat cards (3 cards) | Active Learners (last 30 days), New Users This Week, Total Lessons Completed | Three fast COUNT queries. Give admin an instant health check. Total Watch Time and Course Completion Rate are deferred — they require heavier aggregation. |
| Recently Joined Students table | List of the most recently created student accounts with name, email, and join date | Admin needs to verify new accounts are being created correctly. Simple sort-by-createdAt with no joins. |
| Notification history table | Log of all sent notifications with title, type, target, and status (Sent / Scheduled / Failed) | Admin needs to know what has been sent to students. Direct read from the notifications collection — trivial to build. |

Phase 2 — Good to Have (5 of 8 features) Requires heavier aggregation pipelines and charting libraries. More meaningful once data accumulates.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Analytics charts | Weekly Signups Graph (line/bar), Most Popular Courses (ranked by enrollment + completion), Lesson Completion Trend (time-series) | Charts are only useful once there is meaningful data to visualise. At launch there are no trends to show. Add in Phase 2 once the platform has been running for several weeks. |
| Student Activity Heatmap | Grid showing which days and times students are most active across the platform | Requires weeks of data to be actionable. Complex to render correctly. Phase 2. |
| At-Risk Learners table | Automatically surfaces students who have not logged in for 7 or more days | Great for proactive retention intervention but requires a date-range query across all users. Add in Phase 2 alongside any engagement features. |
| Course Completion Rate stat | Stat card: percentage of started courses that have been fully completed across all students | Requires a complex aggregation across progress records. Can be derived manually in Phase 1. |
| Per-Student Overview | Drill-down page per student: total stats, per-course breakdown (lessons completed, progress %, last lesson watched), full activity log, and login history | Valuable for support and coaching but expensive to build well. In Phase 1, admin can review individual progress via the Users section and progress collection. |

# 11.  Admin — Users Management

Phase 1 — Core (6 of 6 features) All user management features are Phase 1. No Phase 2 items in this module.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Users table with search and filters | Paginated table of all users. Filter by role and status. Search by name or email. Total user count displayed at top. | Admin needs to find and manage accounts. Without this, user management is impossible at any scale. |
| Create User | Admin creates all student and admin accounts. Sets email, name, username, password, role. Option to send welcome email. | The only way to onboard students — there is no self-registration. Must exist on day one. |
| Edit User | Admin can modify username, name, email, role, or reset password for any user | Needed to correct mistakes and handle changes (email updates, role changes). Core operational tool. |
| Ban / Unban User | Suspend an account (user cannot log in) or restore it to active status, with a confirmation prompt for both actions | Needed for managing access without permanent deletion — e.g. a student whose access lapses. More appropriate than delete for most suspension scenarios. |
| Delete User | Permanently remove a user account. Confirmation prompt required. | Needed for offboarding and data hygiene. Simple database operation. |
| Resend Welcome Email | Admin can resend the welcome/login email to a specific student from the Users table actions menu. | Useful from day one — when a student does not receive or loses their welcome email, admin needs a one-click way to resend it without creating a new account. |

# 12.  Admin — Courses, Modules & Lessons

Phase 1 — Core (5 of 6 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Create / Edit / Delete course | Full CRUD on courses. Set title, subheading, about description, thumbnail image, instructor, and status (draft / unpublished / published). | Admin must be able to build and manage the course catalogue. This is the most critical admin function. |
| Create / Edit / Delete modules & lessons | Full CRUD on modules and lessons. Per-lesson: heading, subheading, video embed, published/draft status. Drag-and-drop reorder within modules. | Without this there is no content. Courses are empty shells without modules and lessons. |
| Course Coming Soon toggle | Mark an entire course as Coming Soon with a specific release date. Students see a locked card with the date in the courses grid. | Needed to tease upcoming courses before they are ready, set expectations, and drive anticipation. |
| Publish / Unpublish / Draft toggle | Toggle a course between published (visible to students), unpublished (hidden), and draft (work in progress) | Allows admin to build courses before making them live. Essential for any content workflow. |
| Course drag-and-drop reorder | Reorder courses via drag-and-drop in the admin table. Order here = order shown to students in the Courses section. | Display order matters. Admin needs control over what students see first without a manual DB operation. |

Phase 2 — Good to Have (1 of 6 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Lesson Coming Soon (per-lesson) | Mark individual lessons within a published course as Coming Soon with a release date. Shown as locked in the lesson sidebar with the date label. | Adds fine-grained control beyond the course-level Coming Soon. Useful once courses are partially published. The course-level lock covers the main use case in Phase 1, and per-lesson locking adds complexity to the sidebar state logic. |

# 13.  Admin — Instructors

Phase 1 — Core (3 of 4 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Create / Edit / Delete instructor | Full CRUD on instructor profiles. Set first name, last name, title/designation, bio/description, and active/inactive status. | Instructors appear on every course detail page. Without at least one instructor record, no course can have an instructor card. |
| Upload instructor photo | Upload a profile photo for an instructor. Photo is displayed on the course detail page alongside name, title, and bio. | The photo appears on every course page. A missing photo looks unfinished. Basic image upload. |
| Assign instructor to course | When creating or editing a course, select an instructor from the active instructors list to link their profile to that course. | Links the instructor profile to the course for display. An instructor must be assigned before a course can be published. |

Phase 2 — Good to Have (1 of 4 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Social media links | Optional LinkedIn, Instagram, Twitter/X, and Website URL fields on the instructor profile. Displayed on the course detail page. | Nice for credibility but not relevant to the core learning experience. Add in Phase 2 if there is demand from students to follow instructors externally. |

# 14.  Admin — Recordings Management

Phase 1 — Core (4 of 4 features) All recordings management features are Phase 1. No Phase 2 items in this module.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Create / Edit / Delete recording categories | Full CRUD on recording categories. Set category name and published/hidden status. | Without categories, recordings have nowhere to live. The category structure must exist before any recordings can be added. |
| Create / Edit / Delete recordings | Full CRUD on recordings within categories. Set title, subheading, video embed, recorded date, and published/hidden status. | The content itself. Needed from day one so students can access session replays. |
| Publish / Hide recordings and categories | Toggle visibility of individual recordings or entire categories between published (visible to students) and hidden (admin-only draft). | Admin needs to draft recordings before publishing and hide outdated content without permanently deleting it. |
| Drag-and-drop reorder recordings | Change the display order of recordings within a category via drag-and-drop in the admin editor. | Admin needs direct control over ordering — e.g. pinning the most recent session at the top. Consistent with the same drag-and-drop pattern used throughout the admin panel. |

# 15.  Admin — Lab Partners & Applications

Phase 1 — Core (3 of 4 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Create / Edit / Delete lab cards | Full CRUD on lab partners. Set name, logo, subheading, portal URL, application iframe embed, and status (Live / Coming Soon / Maintenance). | Labs are a core product feature. Admin must be able to set them up from day one. |
| Review and update application status | Admin reviews individual applications and sets status to Pending, Verified, or Rejected. Status update is reflected in real-time on the student's lab card. | The entire lab flow depends on this. Without admin review, students are stuck at Pending forever. |
| Filter and search applications | Filter applications by lab name, status, and date range. Search by student name or email. Paginated results. | Admin needs to find specific applications quickly to keep the review workflow moving. |

Phase 2 — Good to Have (1 of 4 features)

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Bulk approve / reject | Select multiple applications via checkboxes and set all to Verified or Rejected in a single action. | In Phase 1 applications can be reviewed individually. Bulk actions become valuable once application volume is high enough to make one-by-one review impractical. Add in Phase 2 once volume justifies it. |

# 16.  Admin — Banners

Phase 1 — Core (3 of 3 features) All banner management features are Phase 1. No Phase 2 items in this module.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| Upload banner image | Upload a new banner image with an internal label. Newly uploaded banners default to inactive. | The student dashboard needs at least one configurable banner. Without the ability to upload, the welcome area is static and cannot be updated without a deploy. |
| Activate / Deactivate banner | Toggle individual banners Active or Inactive. Only active banners are shown to students. | Allows admin to prepare banners in advance and switch them without deleting. Only active banners are displayed — order is respected exactly. |
| Drag-and-drop reorder | Reorder banner images via drag-and-drop. Order set here is the exact order displayed on the student dashboard. | Even with two banners the order matters (e.g. a welcome banner before a promotional one). Consistent with the reorder pattern used in courses and modules — low additional effort. |

# 17.  Admin — Settings

Phase 1 — Core (2 of 2 features) Both settings are Phase 1. No Phase 2 items in this module.

| Area | Feature / Functionality | Why it belongs here |
| --- | --- | --- |
| General Settings | Editable Discord Invite URL (referenced across the platform in the Community section and dashboard) and Support Email (displayed to students when they need help) | Both values are referenced across multiple surfaces. They must be configurable from admin from day one, not hardcoded. |
| Maintenance Mode | Toggle to enable or disable platform-wide maintenance mode. Custom message displayed to all students when active. Admin access is unaffected. | Essential for deployments and unplanned downtime. Without it, a maintenance window means students see broken or inconsistent pages. Trivial to implement — a single boolean check in middleware. |

# Consolidated Phase 2 Backlog

All 9 good-to-have features in one place. Ordered by recommended build priority.

| # | Module | Feature | Value | Effort / Dependency |
| --- | --- | --- | --- | --- |
| 1 | Admin Dashboard | Per-Student Overview drill-down page | High | Medium — aggregation across multiple collections |
| 2 | Admin Dashboard | At-Risk Learners table (no login 7+ days) | High | Low — simple date-range query, no joins |
| 3 | Admin Dashboard | Analytics charts (weekly signups, lesson trend, popular courses) | Medium | Medium — charting library + aggregation queries |
| 4 | Admin Dashboard | Activity Heatmap | Medium | High — complex grid + large dataset aggregation |
| 5 | Admin Dashboard | Course Completion Rate stat card | Medium | Medium — aggregation pipeline required |
| 6 | Student Dashboard | Watch Time stat card | Medium | Medium — requires stable video watch-time tracking |
| 7 | Community | Community page + admin link management | Medium | Low — image grid page + CRUD admin panel |
| 8 | Admin Courses | Lesson Coming Soon (per-lesson locking) | Low-Medium | Medium — sidebar state logic changes |
| 9 | Admin Lab Apps | Bulk approve / reject applications | Low | Low — checkbox selection + batch status update |

End of Document — LMS Feature Scope v2.0  |  Clinic Launch Academy  |  Confidential